# Hard Stop 3: Early Implementation Validation Package

AI-use disclosure. Drafted with Codex (GPT-5, Codex desktop app) from

the W6 Canvas assignment screenshot, committed SafeExec code, and generated

local/droplet validation logs. AI-drafted, student-revised. Full audit trail:

docs/ai-use-log.md.

Student: Zixuan Liang

Course: CISC 699-50-A-2026/Summer - Applied Project in Computer Information Science

Project: SafeExec - Hardened Python Execution Sandbox for LLM Agent Tool-Use

Advisor: Prof. Khalid Lateef

Instructor: Dr. Majid Shaalan

Submission date: 2026-06-17

Repository: https://github.com/liangzixuan/cisc-699

Validation harness commit: 674fa58

# 1. Validation Objective

Hard Stop 3 asks whether the project is technically alive enough to support

meaningful evidence collection before the midpoint review. For SafeExec, the

current validation target is the deepest implemented path available in W6:

request/result models and backend selection;

local development backend with timeout and structured output;

stdlib JSON POST /execute API shell;

Docker backend using the hardened command shape;

gVisor backend using Docker runtime runsc;

repeatable validation workflow that emits JSON and text evidence.

This is still early validation, not final performance or security evaluation.

The results show that the technical path now runs repeatedly on the target

Ubuntu droplet, while also identifying environment issues that must be cleaned

up before the midpoint demo.

# 2. Implemented Workflow

| Layer | Implemented path | Evidence |
| --- | --- | --- |
| Local service path | ExecutionRequest -> backend selection -> LocalSubprocessBackend -> ExecutionResult | evidence/validation-summary.txt, evidence-target-rerun/validation-summary.txt |
| API path | In-process HTTP server handles POST /execute and returns structured JSON | api-trace.json in local and target evidence directories |
| Docker path | DockerBackend runs python:3.11-slim with no network, non-root user, read-only rootfs, dropped capabilities, no-new-privileges, memory/CPU/PID limits, and tmpfs workspace | evidence-target-rerun/validation-summary.txt |
| gVisor path | Same Docker command with --runtime runsc | evidence-target-rerun/validation-summary.txt |
| Repeatability | Three iterations per case for local, Docker, and gVisor validation | validation-results.json and validation-summary.txt |

# 3. Environment and Toolchain Snapshot

| Environment | Key facts | Interpretation |
| --- | --- | --- |
| Local authoring machine | macOS/Darwin ARM64, Python 3.14.5. Docker CLI installed but daemon unavailable. | Suitable for code authoring, unit tests, local/API validation. Not suitable for container evidence in this session. |
| Target validation host | Ubuntu 22.04 droplet, Linux 5.15.0-179-generic x86_64, Docker 29.5.0, runsc release-20260511.0. | Official environment for Docker/gVisor validation. |
| Target host caveats | Host Python is 3.10.12 and make is not installed. Container execution uses python:3.11-slim. | The backend path validates Python 3.11 execution, but the host harness should be moved to Python 3.11 or a dev container before W7. |

Local Docker output confirms the local daemon limitation:

Cannot connect to the Docker daemon at unix:///var/run/docker.sock. Is the docker daemon running?

Target environment excerpt:

system: Linux 5.15.0-179-generic x86_64
python: 3.10.12
git_head: 674fa58f5a21b35a7121fdfcf990725a761cce23
docker_client: ok Client: Docker Engine - Community
runsc: ok runsc version release-20260511.0
make: not-ready [Errno 2] No such file or directory: 'make'

# 4. Validation Cases

| Case | Purpose | Expected result |
| --- | --- | --- |
| hello_stdout | Basic stdout path. | Status ok, exact stdout. |
| deterministic_arithmetic | Deterministic computation. | Status ok, stdout 285. |
| stderr_and_exit_code | Error-channel and nonzero exit handling. | Status error, exit code 3, exact stderr. |
| timeout_control | Wall-time containment in local backend. | Status timeout, containment reason wall_timeout. |
| container_hello | Docker/gVisor container execution and non-root UID output. | Status ok. |
| network_disabled_probe | Early no-network validation for Docker/gVisor. | Status ok with connection failure output, not network-open. |
| api_trace | POST /execute request/response path. | HTTP 200 and stdout api validation. |

# 5. Results

## Local validation

Local tests passed:

Ran 7 tests in 1.356s
OK

Local validation workflow passed local service and API checks:

include_docker: False
all_passed: True
- local: 12/12 passed
- api_trace: passed

## Target-host validation, first run

The first target-host Docker/gVisor validation run found one reproducibility

defect:

include_docker: True
all_passed: False
- local: 12/12 passed
- docker: 5/6 passed
- gvisor: 6/6 passed
- api_trace: passed
docker::container_hello#1 FAIL status=timeout exit=None reason=wall_timeout

The failure was not a program-correctness failure. It occurred because the first

Docker run spent the timeout window pulling python:3.11-slim. The image pull

completed, and subsequent Docker cases passed.

## Target-host validation, clean rerun

After the image was cached, the clean target-host rerun passed:

include_docker: True
all_passed: True
- local: 12/12 passed
- docker: 6/6 passed
- gvisor: 6/6 passed
- api_trace: passed

The cached image evidence is:

python:3.11-slim   ae52c5bef62a   188MB   47.7MB
sha256:ae52c5bef62a6bdd42cd1e8dffef86b9cd284bde9427da79839de7a4b983e7ca amd64 linux

# 6. Interpretation

The validation supports three claims:

1.  The SafeExec execution contract is now repeatable. The same validation

harness emits structured JSON and text summaries on both the local authoring

machine and the Ubuntu target host.

2.  The early Docker and gVisor paths are technically alive. Both backends ran

sample Python programs under the intended command shape and passed the

network-disabled probe after the base image was cached.

3.  The project is ready for W7 expansion, but not for final security claims.

The current validation is smoke/integration evidence. It is not yet the full

functional corpus, adversarial benchmark, or performance study promised for

W8-W14.

The most important finding is the image-pull timeout. This is a practical

reproducibility issue: a timed validation run should not include dependency

download time unless the experiment is explicitly measuring cold setup. The W7

workflow should pre-pull and record image digests before timed tests.

# 7. Defects, Bottlenecks, and Workarounds

| Finding | Evidence | Status | Next action |
| --- | --- | --- | --- |
| First Docker run timed out during image pull. | evidence-target/validation-summary.txt | Mitigated | Pre-pull python:3.11-slim and record digest before validation. |
| Local Docker daemon unavailable on macOS. | evidence/local-docker-version.txt | Accepted limitation | Use Ubuntu droplet as official container validation host. |
| Target host lacks make. | evidence-target/environment-snapshot.txt | Open | Install make or document direct Python equivalents. |
| Target host Python is 3.10.12. | evidence-target/environment-snapshot.txt | Open | Install Python 3.11 or run the harness in a Python 3.11 dev container. |
| Functional/adversarial corpora are still small. | Validation case list | Open | Add HumanEval/MBPP manifest and program-level adversarial cases. |

# 8. Readiness for Midpoint Review

The project is on track for midpoint review if W7 focuses on evidence growth

rather than new documentation. The immediate W7 targets are:

1.  make target-host setup reproducible with make or equivalent documented

commands;

2.  pre-pull and pin the Python container image digest;

3.  add the first functional corpus manifest and at least 30 runnable programs;

4.  add initial adversarial programs for resource, network, process, filesystem,

and environment probes;

5.  capture a short midpoint demo showing local, Docker, and gVisor paths through

the same validation harness.

# 9. Submitted Evidence

| Evidence file | Meaning |
| --- | --- |
| evidence/environment-snapshot.txt | Local authoring environment and Docker-daemon limitation. |
| evidence/local-test-output.txt | Local unit-test output. |
| evidence/local-validation-output.txt | Local validation command output. |
| evidence/validation-summary.txt | Local/API validation summary. |
| evidence-target/environment-snapshot.txt | Ubuntu droplet environment snapshot. |
| evidence-target/target-test-output.txt | Target-host unit-test output. |
| evidence-target/validation-summary.txt | First Docker/gVisor run with image-pull timeout. |
| evidence-target/docker-image-python311.txt | Cached image ID/digest evidence. |
| evidence-target-rerun/validation-summary.txt | Clean repeated Docker/gVisor validation run. |
| evidence-target-rerun/validation-results.json | Machine-readable target-host validation results. |
| known-issues-risk-log.md | Updated defect/risk tracker. |