# SafeExec Midpoint Technical Evidence Review

AI-use disclosure. Drafted with Codex (GPT-5, Codex desktop app) from

student-authored project artifacts and command outputs generated in this

repository. AI-drafted, student-revised. Full audit trail:

docs/ai-use-log.md.

Course: CISC 699 Applied Project in Computer Information Sciences

Student: Zixuan Liang

Advisor: Prof. Khalid Lateef

Instructor: Dr. Majid Shaalan

Assignment: 08 Hard Stop 4: Midpoint Technical Evidence Review

Prepared: 2026-06-19

# 1. Technical Question

The most important midpoint evidence question is:

Can the current SafeExec execution path run a controlled batch of normal,

failure-control, and containment-oriented Python programs repeatably across the

development local backend, hardened Docker backend, and gVisor backend, and what

does the timing evidence say about the project's success criteria for the second

half of the course?

This question matters because the approved project claim is not simply that a

/execute API exists. The claim is that SafeExec can measure sandbox behavior

under meaningful conditions and eventually compare hardened Docker against

gVisor. The midpoint package therefore emphasizes repeatable evidence, backend

comparison, and honest interpretation of the first visible weakness.

# 2. Evidence Collection Point

The evidence was collected at the execution-service boundary: the same

ExecutionRequest model was passed through safeexec.service.execute_code(),

which selected the requested backend and returned a structured

ExecutionResult.

Benchmark script
  -> ExecutionRequest(code, backend, limits)
    -> safeexec.service.execute_code()
      -> LocalSubprocessBackend | DockerBackend | DockerBackend(runtime=runsc)
        -> ExecutionResult(status, exit_code, stdout, stderr, duration_ms, containment_reason)

This maps directly to the W4 design review architecture: the test harness is

outside the sandbox; the service layer is the stable API boundary; the backend

is the subsystem under review; the result schema is the evidence surface used

for later functional, adversarial, and performance reporting.

# 3. Method

## 3.1 Script and repeatability

The benchmark harness is scripts/run_midpoint_evidence.py. It emits:

midpoint-results.json with raw per-run records, expectations, result

objects, and pass/fail classifications.

midpoint-results.csv with one row per execution.

midpoint-summary.csv and midpoint-summary.md with grouped pass rates and

timing summaries.

Environment snapshots for local and target-host execution.

The script was run with 5 repeats. Each repeat executed applicable cases for

the requested backend. Container-only containment probes were intentionally not

run on the local subprocess backend because the local backend is a development

shim, not a security boundary.

## 3.2 Case set

The W8 batch includes 10 cases:

Correctness: functional_hello, deterministic_arithmetic,

json_serialization, and stderr_exit_code.

Failure control: wall_timeout and output_truncation.

Containment: container_nonroot_uid, container_readonly_root,

tmpfs_write_allowed, and network_disabled_probe.

The correctness cases verify normal output, deterministic computation, standard

library import/use, and non-zero exit reporting. The failure-control cases

verify timeout reporting and output-limit truncation. The containment cases

verify non-root execution, read-only root behavior, writable tmpfs behavior, and

disabled network egress.

## 3.3 Environments

| Environment | Role | Evidence files |
| --- | --- | --- |
| macOS authoring machine | Local development backend, unit tests, document generation | evidence-local/environment-snapshot.txt, evidence-local/local-test-output.txt, evidence-local/midpoint-summary.md |
| Ubuntu target host | Docker and gVisor backend comparison | evidence-target/environment-snapshot.txt, evidence-target/midpoint-summary.md, evidence-target/docker-image-python311.txt, evidence-target/runsc-version.txt |

Target-host toolchain facts:

Linux kernel: 5.15.0-179-generic x86_64

Docker: Docker version 29.5.0

gVisor: runsc version release-20260511.0

Container image: python:3.11-slim, image ID ae52c5bef62a

Target repository baseline: 674fa58f5a21b35a7121fdfcf990725a761cce23

Benchmark script hash: recorded in

evidence-target/run-midpoint-evidence-sha256.txt

The target host still lacks make, and the host Python is 3.10.12. The

container backends execute Python 3.11 inside python:3.11-slim, so the W8

container evidence remains aligned with the approved project target even though

the host-side harness should be moved to Python 3.11 or a dev container before

the final benchmark.

# 4. Results

## 4.1 Backend-level summary

| Backend | Passed / Total | Pass rate | Mean duration | Median duration | Maximum duration |
| --- | --- | --- | --- | --- | --- |
| Local subprocess | 30 / 30 | 100.0% | 93.2 ms | 32.9 ms | 402.0 ms |
| Hardened Docker | 50 / 50 | 100.0% | 868.8 ms | 771.7 ms | 1985.4 ms |
| gVisor (runsc) | 49 / 50 | 98.0% | 1361.8 ms | 1327.5 ms | 3167.2 ms |

The local backend is much faster but is not containment evidence. Docker passed

all current W8 cases. gVisor passed all correctness, timeout, output truncation,

non-root, read-only-root, and network-disabled cases, but one

tmpfs_write_allowed run timed out at the current wall-time boundary.

## 4.2 Target-host category summary

| Backend | Category | Passed / Total | Mean duration | Median duration | Max duration |
| --- | --- | --- | --- | --- | --- |
| Docker | Containment | 20 / 20 | 991.6 ms | 864.2 ms | 1985.4 ms |
| Docker | Correctness | 20 / 20 | 635.5 ms | 618.0 ms | 1157.2 ms |
| Docker | Failure control | 10 / 10 | 1090.0 ms | 1220.1 ms | 1403.8 ms |
| gVisor | Containment | 19 / 20 | 1612.4 ms | 1505.2 ms | 3167.2 ms |
| gVisor | Correctness | 20 / 20 | 1114.5 ms | 1083.6 ms | 2352.5 ms |
| gVisor | Failure control | 10 / 10 | 1355.2 ms | 1403.4 ms | 1777.9 ms |

The full case-level table is intentionally submitted as raw supporting evidence

instead of being compressed into the prose document. See

evidence-target/midpoint-summary.md and

evidence-target/midpoint-results.csv for the per-case rows and exact

durations.

# 5. Interpretation

## 5.1 Positive signals

The current project is now beyond demonstration. It can produce structured,

repeatable evidence across the three execution modes used in the design review:

local development, hardened Docker, and gVisor. The raw results show that the

core service API and result schema are stable enough to support benchmark and

adversarial expansion.

Docker is the strongest W8 signal. It passed all 50 target-host records across

correctness, failure-control, and containment probes. The current hardened

command choices are being exercised in real execution: network disabled,

non-root user, read-only root filesystem, tmpfs-only write path, output

truncation, and wall-time enforcement.

gVisor is also technically alive. It passed 49 of 50 records and all of the

most security-relevant probes in this small set: non-root execution,

read-only-root rejection, network-disabled behavior, timeout reporting, and

output truncation.

## 5.2 Weaknesses and limitations

The main weakness is gVisor timing variability under the current timeout budget.

One tmpfs_write_allowed gVisor run timed out, and the gVisor containment cases

had visibly higher tail latency than Docker. This does not prove that gVisor is

functionally wrong; it shows that the current wall-time limit is too tight for a

backend with higher startup overhead. For the next sprint, the benchmark should

separate program time budget from container startup allowance or report

cold-start and warm-run conditions separately.

The evidence set is still small relative to the final success criteria. It is a

controlled midpoint batch, not the final HumanEval/MBPP functional subset and

not the final adversarial suite. The current results support the claim that the

measurement path works, but they do not yet support final claims such as

">=99% functional pass rate" or ">=95% adversarial containment under gVisor."

The validation host remains operationally imperfect. It has Docker and gVisor,

but host Python is 3.10.12 and make is missing. This does not invalidate the

container evidence, but it does mean the final reproducibility path needs to be

tightened before W10-W14.

## 5.3 Midpoint adjustment

The second half of the course should prioritize evidence quality over new

features. Based on this run, the next work should be:

1.  Add a benchmark mode that records cold-start vs warm-start conditions

explicitly.

2.  Install or containerize the host-side benchmark harness so it runs under

Python 3.11 with consistent commands.

3.  Expand the case set from 10 controlled programs to the planned functional

corpus subset and adversarial taxonomy categories.

4.  Add per-run metadata for Docker image digest, runtime, case category,

timeout budget, and whether image pull/warmup was excluded from timing.

5.  Treat gVisor tail latency as an engineering risk and adjust timeout

interpretation before claiming performance success.

# 6. Link to Success Criteria

| Success criterion from approved scope | W8 evidence status | Interpretation |
| --- | --- | --- |
| Runnable service/API path | Supported | Service and backend path produced structured results repeatedly. |
| Hardened Docker containment baseline | Early positive signal | Docker passed all current W8 containment probes, but suite size is still small. |
| gVisor fallback/stronger isolation path | Partially supported | gVisor executes and contains probes, but one timing failure requires benchmark-method adjustment. |
| Functional correctness target | Not yet final | Correctness cases passed, but HumanEval/MBPP subset has not yet been integrated. |
| Adversarial containment target | Not yet final | Current probes are adversarial seeds, not the full taxonomy. |
| Reproducibility and evidence quality | Improving | Raw JSON/CSV, environment snapshots, script hash, and target metadata are included. Host tooling still needs cleanup. |

# 7. Evidence Files Submitted

Primary package files:

Midpoint-Technical-Evidence-Review.docx

Midpoint-Technical-Evidence-Review.pdf

midpoint-technical-evidence-review.md

known-issues-risk-log.md

canvas-submission-checklist.md

Supporting evidence:

evidence-local/environment-snapshot.txt

evidence-local/local-test-output.txt

evidence-local/midpoint-results.json

evidence-local/midpoint-results.csv

evidence-local/midpoint-summary.md

evidence-target/environment-snapshot.txt

evidence-target/midpoint-results.json

evidence-target/midpoint-results.csv

evidence-target/midpoint-summary.md

evidence-target/docker-image-python311.txt

evidence-target/runsc-version.txt

evidence-target/run-midpoint-evidence-sha256.txt

# 8. Conclusion

SafeExec is on track technically, but the midpoint evidence also clarified what

must improve. The Docker backend is stable enough for broader functional and

adversarial testing. The gVisor backend is integrated and mostly passing, but it

needs better timing methodology before performance conclusions are defensible.

The next sprint should therefore expand coverage while also improving

measurement discipline: repeat counts, corpus provenance, startup/warm-run

separation, and explicit limitation reporting.