# SafeExec Draft Report, Deck, and Final Test Evidence

AI-use disclosure. Drafted with Codex (GPT-5, Codex desktop app) from

repository artifacts and fresh W12 evidence. AI-drafted, student-revised.

Full audit trail: docs/ai-use-log.md.

Course: CISC 699 Applied Project in Computer Information Sciences

Student: Zixuan Liang

Advisor: Prof. Khalid Lateef

Instructor: Dr. Majid Shaalan

Assignment: 12 Hard Stop 6: Draft Report, Deck, and Final Test Evidence

Prepared: 2026-06-26

# 1. Package Purpose

This package connects the three required streams for Hard Stop 6:

1.  a near-final technical report draft,

2.  a presentation/demo deck and walkthrough script, and

3.  final-test evidence that supports the report and deck claims.

The main story is consistent across all three: SafeExec has moved from a

scaffold into a reproducible, testable sandbox artifact. The current evidence

supports the claim that the API/result path, local validation, reproducibility

audit, and Docker/gVisor benchmark harness are functioning. The remaining work

is corpus depth and final benchmark refresh, not a change in project direction.

# 2. Current Draft Report Status

Primary draft report file:

near-final-technical-report-draft.md

The draft now includes:

abstract and problem statement,

related-work synthesis,

approved scope and requirements,

system design and implementation status,

evaluation methodology,

current results and interpretation,

ethics/security/privacy discussion,

limitations and final-week work plan,

reference list aligned to the W3 literature brief.

This draft is not yet the W14 final report. The remaining report work is to

insert the final HumanEval/MBPP subset table, expanded adversarial results,

final Docker/gVisor benchmark tables, and final demo screenshots or transcript.

# 3. Presentation and Demo Readiness

Primary deck:

SafeExec-Draft-Report-and-Demo-Deck.pptx

Primary walkthrough script:

walkthrough-script.md

The deck follows the same report arc:

1.  problem and project claim,

2.  artifact architecture,

3.  current implementation,

4.  evidence collected,

5.  Docker/gVisor findings,

6.  limitations and remaining work,

7.  final-week plan.

The deck intentionally avoids adding claims that do not appear in the report.

Every numeric claim in the deck is traceable to W8, W10, or W12 evidence files.

# 4. Final Test Evidence Summary

Fresh W12 evidence was generated with:

make final-evidence

Summary:

| Evidence stream | Result | File |
| --- | --- | --- |
| Smoke execution | PASS | evidence/smoke-output.txt |
| Unit/functional tests | PASS | evidence/unit-tests-output.txt |
| Local validation/API trace | PASS | evidence/validation-summary.txt |
| Reproducibility audit | PASS | evidence/reproducibility-audit.md |
| Environment snapshot | Captured | evidence/environment-snapshot.txt |

The local validation workflow passed 12/12 local records and the API trace.

The reproducibility audit passed with no blocking findings.

# 5. Evidence Brought Forward

The W12 folder includes copies of important prior evidence so the reviewer can

see the full evidence chain in one package:

W8 target-host Docker/gVisor summary:

evidence/w8-target-midpoint-summary.md

W8 target-host CSV summary:

evidence/w8-target-midpoint-summary.csv

W8 runsc version:

evidence/w8-target-runsc-version.txt

W10 clean package run:

evidence/w10-clean-run-output.txt

The most important target-host result remains:

| Backend | Passed / Total | Pass rate |
| --- | --- | --- |
| Local subprocess | 30 / 30 | 100.0% |
| Hardened Docker | 50 / 50 | 100.0% |
| gVisor (runsc) | 49 / 50 | 98.0% |

# 6. Interpretation and Midpoint-to-Final Adjustment

The evidence supports the artifact's basic technical maturity:

the API/result schema is stable enough for repeatable validation;

Docker hardening is exercised on a real target host;

gVisor is integrated through runsc;

local validation and reproducibility checks are repeatable;

the clean-run package path is documented and tested.

The evidence does not yet justify final headline claims about the complete

functional corpus or adversarial containment thresholds. Those are final-week

targets. The report and deck therefore present the current results as a strong

engineering baseline plus a clear final evidence plan.

# 7. Revision Responsiveness

Earlier implementation-sprint feedback criticized missing verifiable evidence.

This package responds directly:

evidence files are included rather than merely referenced;

command transcripts are in evidence/;

environment snapshots are submitted;

reproducibility audit and clean-run evidence are included;

report/deck/checklist all point to the same files.

# 8. Submission Contents

Recommended Canvas upload:

Draft-Report-Deck-Final-Test-Evidence.docx

Draft-Report-Deck-Final-Test-Evidence.pdf

near-final-technical-report-draft.md

final-test-evidence-appendix.md

SafeExec-Draft-Report-and-Demo-Deck.pptx

walkthrough-script.md

canvas-submission-checklist.md

the full evidence/ folder or a zip of it

docs/ai-use-log.md

# 9. Remaining Work Before Final Submission

1.  Finish HumanEval/MBPP subset manifest and license/provenance table.

2.  Expand adversarial suite to the approved count/category target.

3.  Re-run Docker/gVisor benchmark on the Ubuntu target host.

4.  Separate cold-start and warm-run timing in final performance tables.

5.  Add final results to the report and deck.

6.  Record the final walkthrough/demo.

7.  Rebuild final reproducibility package and rerun make final-evidence.