# Implementation Sprint I Evidence Addendum

AI-use disclosure. Drafted with Codex (GPT-5, Codex desktop app) from the

W5 grading feedback, repository state, and generated command evidence.

AI-drafted, student-revised. Full audit trail: docs/ai-use-log.md.

Student: Zixuan Liang

Course: CISC 699-50-A-2026/Summer - Applied Project in Computer Information Science

Project: SafeExec - Hardened Python Execution Sandbox for LLM Agent Tool-Use

Advisor: Prof. Khalid Lateef

Instructor: Dr. Majid Shaalan

Revision date: 2026-06-17

# 1. Purpose of This Addendum

The original W5 check-in accurately described the implementation baseline, but

the Canvas upload did not include several supporting artifacts referenced in

the PDF. This addendum makes the baseline independently verifiable by attaching

the repository link, commit/tag, setup files, repository snapshot, git log,

smoke/test outputs, architecture notes, changelog, risk log, engineering log,

and AI-use log.

# 2. Repository and Version Baseline

| Item | Value |
| --- | --- |
| Repository URL | https://github.com/liangzixuan/cisc-699 |
| Branch | main |
| W5 baseline commit | 3475ccf |
| W5 baseline tag | w5-baseline |
| Commit subject | Add W5 implementation sprint baseline |
| Evidence file | git-log-w5.txt |

Git-log excerpt:

3475ccf (tag: w5-baseline) Add W5 implementation sprint baseline
b5b2702 Add W4 design review package
a9d9e76 Record W2 proposal feedback
075bcc3 Record W3 advisor decisions

# 3. Evidence Matrix

| Feedback item | Evidence now attached |
| --- | --- |
| Repository or repository link missing | Repository URL, repository-snapshot.txt, git-log-w5.txt |
| Commit/tag/version-control baseline missing | Commit 3475ccf, tag w5-baseline, git-log-w5.txt |
| Setup docs/files missing | README.md, Makefile, pyproject.toml, requirements.txt, deploy/README.md |
| Smoke/test output missing | smoke-output-2026-06-17.txt, test-output-2026-06-17.txt, excerpts below |
| Architecture notes missing | architecture-notes.md |
| Changelog/release note missing | CHANGELOG.md |
| Known-issues/risk log incomplete | known-issues-risk-log.md with severity, likelihood, owner, dates, and target resolution |
| AI-use log referenced but not uploaded | docs/ai-use-log.md |
| Engineering log referenced but not uploaded | engineering-log.md |

# 4. Setup and Reproducibility Evidence

The W5 baseline requires Python 3.11 or newer and has no third-party runtime

dependencies. The root Makefile provides the reproducible commands:

make smoke
make test
make api

The root requirements.txt intentionally records that W5 uses only the Python

standard library. The root pyproject.toml records the package name, version,

and Python requirement. deploy/README.md explains the API-shell wrapper and

states that the final Docker boundary is W6 work.

# 5. Smoke-Test Output

Fresh smoke output was captured on 2026-06-17 and is attached as

smoke-output-2026-06-17.txt.

PYTHONPATH=src python3 scripts/smoke_safeexec.py
{
  "backend": "local",
  "contained": true,
  "containment_reason": "dev_subprocess_completed",
  "exit_code": 0,
  "status": "ok",
  "stderr": "",
  "stdout": "hello from safeexec sprint 1\n"
}

The local backend remains a development-only smoke path. It proves the

request/result/API/test contract is runnable; it does not prove security

containment.

# 6. Test Log Output

Fresh test output was captured on 2026-06-17 and is attached as

test-output-2026-06-17.txt.

PYTHONPATH=src python3 -m unittest discover -s tests/functional -p 'test_*.py'
.....
----------------------------------------------------------------------
Ran 5 tests in 0.869s

OK

The tests cover local execution, timeout reporting, API response shape, Docker

hardening command controls, and gVisor runtime selection.

# 7. Risk and Issue Management

The original risk table was technically meaningful but too small for the rubric.

The revised known-issues-risk-log.md adds severity, likelihood, owner, status,

opened date, updated date, target resolution, and mitigation action. The most

important open implementation risk remains Docker/gVisor verification on the

Ubuntu droplet. The most important submission-process risk was the omitted

evidence upload; this addendum resolves that by making the evidence explicit.

# 8. Resubmission Attachment Checklist

If revision is allowed, submit this addendum together with the following

supporting artifacts:

Implementation-Sprint-I-Evidence-Addendum.pdf

Implementation-Sprint-I-Evidence-Addendum.docx

Implementation-Sprint-I-Check-in.pdf

README.md

Makefile

pyproject.toml

requirements.txt

deploy/README.md

evidence-index.md

repository-snapshot.txt

git-log-w5.txt

smoke-output-2026-06-17.txt

test-output-2026-06-17.txt

known-issues-risk-log.md

architecture-notes.md

CHANGELOG.md

docs/ai-use-log.md

engineering-log.md